TechCompanion Google Play Store Release Guide 6 stages from codebase to live on Android

| App | TechCompanion v5.2 |
| --- | --- |
| Platform | Google Play Store (Android) |
| Wrapper | Capacitor 6 |
| Language | React 18 + Vite 5 (existing codebase) |
| Author | Senior Software Developer |
| Date | April 2026 |

Before you start You will need: a Google account, Android Studio installed (free), a physical Android device for testing, and your Anthropic API key deployed to Cloudflare. The $25 Google Play registration fee is a one-time cost. Allow 3-4 weeks total from start to live, mostly waiting for the mandatory closed-testing period.

Overview

TechCompanion already runs as a React web app. Capacitor wraps it into a native Android APK/AAB with access to the device camera, hardware back button, and the Play billing SDK. The process is: set up the developer account, add the Android platform, configure signing, build a release bundle, and go through Google's mandatory testing phases before production.

What you need

- A Google account (can be a new one dedicated to publishing)

- Android Studio (download free from developer.android.com/studio)

- Java 17 or higher (Android Studio installs this automatically)

- A physical Android device or emulator for testing

- Your Cloudflare Worker deployed with the production ANTHROPIC_API_KEY

- RevenueCat account with an Android app configured

Timeline estimate

| Stage 1 - Account | 1 day (form fill + payment) |
| --- | --- |
| Stage 2 - Android build | 2 days (Android Studio setup) |
| Stage 3 - Signing | 1 day (keystore + RevenueCat) |
| Stage 4 - Store listing | 1 day (screenshots + copy) |
| Stage 5 - Testing | 3 weeks (Google requirement) |
| Stage 6 - Production | 2-3 days (phased rollout) |
| Total | 4-5 weeks end to end |

Stage 1 - Google Play Developer Account

| 1 | Create your developer account Go to play.google.com/console and sign in with a Google account. Pay the one-time $25 USD registration fee. This covers all apps you ever publish - there is no annual renewal. Fill in your developer name (this appears publicly on all your app listings), email address, and phone number. |
| --- | --- |

What to fill in

- Developer name: this is public-facing. Use 'TechCompanion' or your company name

- Contact email: a monitored address - Google sends policy notices here

- Phone number: required for account verification, not shown publicly

After payment

- Enable 2-factor authentication - required for publishing

- Read and agree to the Google Play Developer Programme Policies

- Set up a payments profile if you intend to charge for the app or offer in-app purchases

- Link a bank account in Play Console under Payments & Subscriptions for RevenueCat payouts

Developer name is permanent Your developer name cannot easily be changed after you publish your first app. Choose it carefully - it appears next to every app you publish on the Play Store.

Stage 2 - Native Android Build via Capacitor

| 2 | Add Android platform and configure the project Capacitor wraps the existing React build into a native Android project. Run the commands below from your TechCompanion project root. Android Studio then opens the generated android/ folder as a standard Gradle project. |
| --- | --- |

Install and add Android platform

Run these commands in order from the TechCompanion project root:

npm install @capacitor/core @capacitor/android @capacitor/app @capacitor/haptics

npm install @capacitor-mlkit/barcode-scanning

npx cap add android

npm run build

npx cap sync

Configure capacitor.config.json

Create or update capacitor.config.json in the project root:

{

"appId": "app.techcompanion.android",

"appName": "TechCompanion",

"webDir": "dist",

"server": { "androidScheme": "https" }

}

Add required permissions to AndroidManifest.xml

Open android/app/src/main/AndroidManifest.xml and add these lines inside the <manifest> tag:

<uses-permission android:name="android.permission.CAMERA"/>

<uses-permission android:name="android.permission.INTERNET"/>

<uses-permission android:name="com.android.vending.BILLING"/>

Set application ID in build.gradle

Open android/app/build.gradle and find the defaultConfig section:

defaultConfig {

applicationId "app.techcompanion.android"

minSdkVersion 23

targetSdkVersion 34

versionCode 1

versionName "5.2"

}

Test on device

- Open Android Studio: npx cap open android

- Connect a physical Android device via USB and enable Developer Options

- Press the Run button in Android Studio - the app should appear on your device

- Test the camera scanner, lookup, and library on real hardware

Android Studio SDK setup On first launch Android Studio will prompt you to install SDK components. Accept the defaults and let it install. This takes 10-20 minutes and is automatic. If Gradle sync fails, go to File > Invalidate Caches and restart.

Stage 3 - Signing Keystore and RevenueCat

| 3 | Generate the release keystore The keystore is a password-protected file that proves updates to your app come from you. Google checks it on every upload. If you lose it or forget the password you can never update your Play Store listing - you would have to publish a brand-new app. Back it up to at least two separate secure locations. |
| --- | --- |

Generate the keystore file

Run this command from your terminal (not from the android/ folder):

keytool -genkey -v -keystore techcompanion-release.keystore

-alias techcompanion -keyalg RSA -keysize 2048 -validity 10000

You will be prompted for:

- Keystore password: choose a strong password and record it in a password manager

- Key password: can be the same as the keystore password

- First and last name, organisation, city, country: this is embedded in the certificate

Configure signing in build.gradle

Add to android/app/build.gradle inside the android block:

signingConfigs {

release {

storeFile file('../techcompanion-release.keystore')

storePassword 'YOUR_STORE_PASSWORD'

keyAlias 'techcompanion'

keyPassword 'YOUR_KEY_PASSWORD'

}

}

buildTypes {

release {

signingConfig signingConfigs.release

minifyEnabled false

}

}

Wire RevenueCat for Android billing

- Log in to app.revenuecat.com and open your project

- Add a new Google Play app - paste your applicationId (app.techcompanion.android)

- Copy the Android API key (starts with goog_)

- Open src/hooks/useRevenueCat.js and replace goog_YOUR_ANDROID_KEY_HERE with your real key

- In Play Console go to Monetize > Products > Subscriptions - create a subscription with ID tc_pro_monthly

- Set price to 2.99 GBP per month with a 7-day free trial

- Link the subscription to the pro entitlement in RevenueCat dashboard

Never commit the keystore or passwords to Git Add techcompanion-release.keystore to your .gitignore immediately. Store the passwords in a password manager (not a text file). Use environment variables in CI/CD pipelines rather than hardcoding passwords in build.gradle.

Stage 4 - Play Console Listing and Store Assets

| 4 | Create the store listing in Play Console In Play Console go to All apps > Create app. Set the default language, confirm this is an app (not a game), and confirm it is free. Then fill in the store listing, content rating, and upload your assets. Google requires all of these before you can publish to any track. |
| --- | --- |

Required assets

| App icon | 512 x 512 px PNG, no transparency, no rounded corners (Play adds them) |
| --- | --- |
| Feature graphic | 1024 x 500 px PNG or JPG - shown at the top of the listing |
| Phone screenshots | At least 2, maximum 8. Minimum 320px, maximum 3840px on any side |
| Privacy policy URL | Must be a publicly accessible HTTPS URL - GitHub Pages works fine |

Generate the icon from the existing SVG

Run the asset generator script from the project root:

node scripts/generate-assets.js

This creates public/icon-1024.svg. Convert it to 512 x 512 PNG:

npx sharp-cli resize 512 512 --input public/icon-1024.svg --output icon-512.png

Store listing copy

| App name | TechCompanion: Device Setup Guides |
| --- | --- |
| Short description | Scan any barcode. Get instant setup steps. (max 80 chars) |
| Category | Tools (primary) - or Productivity |
| Tags | setup guide, barcode scanner, gadget, tech helper, EAN lookup |

Full description (paste into Play Console)

Scan any product barcode or type the device name and get instant AI-powered step-by-step setup guides. Works for smartphones, smart TVs, PC components, routers, earbuds, vacuums, and hundreds more devices.

FEATURES: Barcode and QR scanner - point at any product box. EAN number search with real-time checksum validation. Step-by-step walkthrough with progress saved locally. Dark and light theme. Library saves every device you look up. Works for gadgets and PC components.

TechCompanion Pro: unlimited lookups for 2.99/month. Free tier includes 10 lookups per day.

Content rating questionnaire

- Fill in the questionnaire in Play Console under Policy > App Content

- TechCompanion has no violence, no user-generated content, no location access

- It will be rated Everyone (PEGI 3 equivalent) automatically

Screenshot tip Take screenshots on a Pixel emulator inside Android Studio for the cleanest results. Go to Extended Controls > Screenshot. Take one of: (1) the search screen with a device name typed, (2) the results screen with guides showing, (3) the walkthrough screen mid-progress, (4) the EAN barcode entry screen with a valid barcode.

Stage 5 - Internal Testing and Closed Testing

| 5 | Build the release AAB and run through the test tracks Google requires new developer accounts to run a closed test with at least 20 real testers for a minimum of 14 consecutive days before you can apply for production access. This is mandatory and cannot be skipped. Plan for 3 weeks minimum in this stage. |
| --- | --- |

Generate the signed AAB

In Android Studio:

Build > Generate Signed Bundle / APK

Choose Android App Bundle (AAB)

Select your keystore file and enter passwords

Choose Release build variant

Output: android/app/release/app-release.aab

Or from the command line:

cd android && ./gradlew bundleRelease

Internal testing track (first upload)

- In Play Console go to Testing > Internal testing

- Click Create new release and upload the AAB file

- Add internal testers by email (up to 100 - use your own email first)

- Share the opt-in URL with yourself and install on your device

- Test the full app: search, scan, EAN lookup, walkthrough, library, subscription flow

Closed testing track (mandatory)

- Go to Testing > Closed testing > Create track

- Add at least 20 testers - ask friends, colleagues, or use a beta testing community

- Testers must opt in via the link and install the app from Play Store

- They must actively use it - Google measures install days, not just installs

- Run the closed test for at least 14 consecutive days

- After 14 days with 20+ active testers, apply for production access in Play Console

The 14-day rule is strictly enforced Google measures continuous days with at least 20 active installs. If testers uninstall the app, your counter may reset. Brief your testers clearly: install the app and keep it installed for at least 2 weeks. Set a calendar reminder to check the tester count in Play Console daily.

Stage 6 - Production Rollout

| 6 | Deploy Cloudflare Worker and release to production Before releasing to production, the Cloudflare Worker must be live so lookups work for real users. Use a phased rollout starting at 10% to catch any issues before the full install base is affected. |
| --- | --- |

Deploy Cloudflare Worker

From the TechCompanion project root:

npm install -g wrangler

wrangler login

wrangler kv:namespace create RATE_LIMIT_KV

wrangler secret put ANTHROPIC_API_KEY

wrangler deploy

Copy the Worker URL (e.g. https://techcompanion-proxy.YOUR-SUBDOMAIN.workers.dev). Open src/utils/constants.js and set:

export const API_URL = 'https://techcompanion-proxy.YOUR-SUBDOMAIN.workers.dev';

Rebuild and resync: npm run build && npx cap sync

Generate final production AAB

- Increment versionCode in build.gradle (1 -> 2 for the production release)

- Set versionName to 5.2.0

- Run the build: cd android && ./gradlew bundleRelease

Phased production rollout

- In Play Console go to Production > Create new release

- Upload the new AAB and set rollout to 10%

- Monitor Vitals > Android vitals for crash rate and ANR rate for 24 hours

- If crash rate is below 1%, increase rollout to 50%, then 100%

- If issues are found, halt the rollout and upload a fixed build

Post-launch monitoring

| Crash rate | Play Console > Android vitals. Target: below 1% |
| --- | --- |
| ANR rate | Play Console > Android vitals. Target: below 0.47% |
| Reviews | Reply to all 1-3 star reviews within 24 hours |
| Ratings | In-app review prompt: use Play In-App Review API after 3 successful lookups |
| Revenue | RevenueCat dashboard shows trial conversions, MRR, and churn |
| API costs | Cloudflare dashboard > Worker analytics for request volume and costs |

You are live on Google Play TechCompanion is now available on the Google Play Store. Share the Play Store URL on social media, add a QR code to your website, and ask your closed testers to leave an initial review. Early reviews strongly influence the app's visibility in Play Store search.